Connecting Devon and Somerset

County Council Briefing 14th September 2020

Programme Update

Introduction

Connecting Devon and Somerset (CDS) is a central and local government partnership that subsidises the construction of broadband infrastructure mainly in rural areas, bridging gaps in commercially funded networks.

“Connecting Devon and Somerset (CDS) has achieved genuine success during their management of broadband delivery in the region. CDS has directly provided superfast access to more than 300,000 homes and businesses, often in rural and sparsely populated areas. They have also delivered connectivity to more premises than any other English programme, and this is being further complemented by the live contract they have with Airband. The contracts with Airband will have delivered connectivity to c.21,000 premises across (North West) Devon and West Somerset by the end of Summer (2020)” – Department for Digital, Culture, Media & Sport, May 2020.

The CDS programme is the largest and one of the most cost-effective in England with costs per premise in the lowest quartile nationally*. CDS covers the local authority areas of Devon and Somerset County Councils, North Somerset, and Bath and North East Somerset Councils.

Coverage across the whole area is around 90% at nearly 1 million premises †.

*Source: Building Digital UK (BDUK). † Total coverage = CDS funded + commercially funded.

Summary for Devon County Council

- Total premises: 410,714

i.e. the number of homes or businesses in the area

- CDS superfast achieved: 156,811

- CDS superfast planned: 10,822*

- Commercial superfast achieved: 193,820

- Commercial planned: 7,798

- Total delivered or planned: 369,251

- Remaining: 41,463†

Notes

*CDS superfast premises planned includes:

- 8,473 homes and businesses will be provided with full fibre to the premise by Airband under the CDS Fibre Extension Programme

- Rural Gigabit Vouchers for 796 premises (total value £1,236,124) across Devon.

- A further 1553 premises across Devon will receive full fibre access delivered by Openreach under the CDS Fibre Extension Programme.

† CDS is seeking to cover as many remaining premises as possible through a new £38 million programme and supported by £18.7 million of Government funding

NB Premise numbers are rounded to the nearest hundred reflecting the accuracy of returns from commercial operators. Total broadband delivered or planned includes premises served by more than one operator. See also Commercial coverage analysis.

Take-up of CDS funded broadband services is nearly 70% compared with a national average of 61.4%, an increase of circa 5% over the last quarter. Source: Building Digital UK (BDUK). As a result, CDS has more live customers than the next largest local body has potential connections. The CDS programmes are expected to deliver an £800 million boost to the region’s economic productivity. Source: UK Broadband Impact Study, SQW

CDS’s current and future interventions are contributing to the Government’s commitment of nationwide gigabit-capable coverage. One gigabit is the same as 1,000 megabits – so it’s a big leap forward in connection speeds. Gigabit-capable broadband also supports symmetrical connections – meaning upload and download speeds can be the same.

Funding for the programme comes from a variety of sources; UK Government and the European Union via Whitehall departments and Local Enterprise Partnerships, local authorities and the private sector including monies for reinvestment under the Government’s “gainshare” agreement with Openreach.

Current activity

CDS has launched its Fibre Extension Programme, comprising two new initiatives with Openreach and Airband that will, between them, deliver full fibre to more than 8,000 additional homes and businesses across the CDS area by the end of 2021. Surveying and engineering will follow Government Covid-19 social distancing rules.

The new collaboration with Openreach is a £6 million expansion of fibre broadband coverage helping villages, hamlets and isolated homes and businesses in particularly hard to reach or deprived rural areas. Survey teams for Openreach have already begun working in communities, planning the best routes for these new fibre connections. This work will help shape the design of the local networks and ensure roll-out can happen as rapidly as possible.

Around 2,000 homes and businesses in more than 20 communities* will benefit from the roll-out.

* See Notes for list of communities.

Funding is a reinvestment of monies returned to CDS under the Government’s “gainshare” agreement with Openreach, effectively a dividend on the high take-up of broadband services by the public and businesses.

CDS’ contract with Airband will deliver full fibre connections to over 6,000 premises in Devon. This represents both an upgrading of premises, originally intended for fixed wireless coverage, as well as additional coverage, made possible through the switch to fibre. Engineering began in early July in North Devon. In total, some 57 communities* in Central Devon, Torridge and West Devon, and South West Devon are set to benefit from the roll-out. * See Notes for list of communities

These schemes will complement a big £38 million CDS programme supported by £18.7 million of Government funding to extend gigabit-capable broadband to tens of thousands of homes and businesses in six lots.  These cover all parts of the region not presently addressed by the live Airband contract in Lot 4, with all premises not currently at superfast or in credible commercial plans eligible for coverage. Initial Tenders arrived in June and a process of negotiation seeking to optimise proposals has taken place. Final Tenders were submitted prior to August 25th and contracts are due to be awarded in December 2020.  We would anticipate providing a further detailed update in early October.

It is anticipated that work on the new programme will begin in early 2021 and take up to three years to complete.

In parallel with these initiatives, CDS is working closely with BDUK to expand take-up of the Government's Rural Gigabit Voucher programme. CDS is offering support to communities who wish to contract with telecoms providers to design and shape bespoke broadband solutions for their areas. To date, 4231 vouchers have been issued in the region with a value of nearly £5 million pounds, representing nearly 25% of all vouchers issued nationally.  CDS will provide additional financial support where appropriate through its Community Challenge Programme to help bridge any local funding gaps.

In Devon, 798 vouchers have been issued, with a value of £1,236,124.  These are funding build with the Community Challenge Programme providing support;

Mobile Boost

CDS is also shortly to announce details of its new Mobile Boost scheme to some of the most rural areas of our region. Funded through the recent HotSW LEP Digital Call, the scheme is aimed at small businesses and households who currently have inadequate indoor mobile phone coverage from their existing provider and who are currently struggling with connectivity due to their rural location. The scheme will offer vouchers with a value of £800 for eligible business and residential premises to acquire a mobile signal booster which will improve internal coverage using OFCOM approved equipment. Whilst the project is predicated on ensuring the ability to make voice calls, the equipment will also improve indoor 4G coverage. The scheme will be promoted through District Council economic development networks and will run alongside current CDS and commercial provision as a further contribution to enhancing digital connectivity within the region. All installers will observe COVID-19 social distancing and safe working practices, in line with evolving industry standards.

National Fibre Programme / Outside In programme

In a recent letter to the leaders of County Councils and Unitary Authorities across England, the Minister of State for Regional and Local Government and the Parliamentary under Secretary of State for Digital Infrastructure outlined the Government’s commitment to supporting the deployment of gigabit broadband across the country, ensuring that every home and business in the UK can access gigabit broadband services as soon as possible. They note that next-generation fixed-line infrastructure brings fast and reliable connectivity, and will drive faster local economic growth and greater social inclusion, especially critical to the levelling-up agenda and helping the economy recover following the COVID-19 pandemic.

To achieve its gigabit commitments, the Government is investing £5 billion through the ‘Outside-In’ programme to deliver gigabit speeds to the hardest-to-reach communities in the UK. In addition to this financial investment, the Government is working with local government to remove the barriers that slow or prevent deployment of infrastructure, through measures including legislative and regulatory reform, and the provision of new digital services, such as Street Manager.

Whilst not referenced specifically, Local Bodies anticipate a significant role in local engagement and communications, though we remain less clear on how the procurement and contractual management elements will work.  Our understanding is that contracts will be offered in “bundles” of ca. 3000 – 5000 premises and will be procured and contracted centrally.  This raises obvious concerns about CDS’ ability to influence coverage and supplier behaviour and we are seeking urgent clarity on these points.

Notes

Initial survey work for the CDS Fibre Extension Programme has begun in Oakford, near Bampton, and Combeinteignhead, near Teignmouth.  Survey teams working for Openreach will then continue their work across a broader cluster to the north of Tiverton and south of Dulverton, spanning the Devon and Somerset border and a second cluster to the east of Plymouth centred on Bickleigh, Wotter and Shaugh Prior. Once this survey work is completed, more precise details on which premises will be connected can be announced and a programme of engineering works will begin.

Additional communities set to benefit from new Openreach fibre connections over the next two years are:

- Blue Anchor

- Brayford and North Molton,

- Brompton Ralph

- Exe Valley

- Haccombe, Rocombe and the Teign Estuary

- Lane End

- Satterleigh & Warkleigh

- South Kentisbury Ford

- South Zeal & Throwleigh,

- Teign Valley

- Twitchen

- Watermouth

- Widecombe Parish

- Yettington

Additional communities set to benefit from Airband fibre connections over the next two years are:

- Berrynarbor

- Kentisbury

- Ilfracombe outskirts

- Lee

- Woolacombe East

- Barnstaple

- Woolacombe West

- Barnstaple East

- Bratton Fleming

- Goodleigh

- Braunton

- Croyde

- Bishop's Tawton

- South Molton

- Landkey

- Abbotsham

- Meshaw

- Bideford

- East Anstey

- Molland

- Weare Giffard

- Fairy Cross

- Instow

- Great Torrington

- Clovelly

- Putford

- Clawton

- Langtree

- Hartland

- Milton Damerel

- Bradworthy

- Shebbear

- St Giles on the Heath

- Halwill Junction

- Tavistock

- Lewtrenchard

- Milton Abbot

- Crapstone

- Lifton

- Bere Alston

- Milton Combe

- North Tawton

- Jacobstowe

- Okehampton outskirts

- Taw Green

- Colebrook

- Hatherleigh

- Northlew

- Cheriton Bishop

- Nomansland

- Riddlecombe

- Dolton

- Kings Nympton

- Chulmleigh

- Dolton West

- Umberleigh

- Beaford

A Note about Coverage

Calculations about an area’s actual and future broadband coverage are derived from a

combination of public sector contracts, part-funded by public subsidy, with private sector suppliers,

and wholly commercially funded provision both current and planned.

Although Government does not set percentage targets for individual local areas, local broadband

programmes work with BDUK to analyse and evaluate coverage across their geography to monitor

commercial roll-out plans, ensure public-funded contract coverage numbers are being met and to

target where future public intervention will be required.

Industry analysts, thinkbroadband.com, assess current superfast coverage across Devon and

Somerset as being 92.7% whereas CDS puts coverage more conservatively at around 90% at

present.

Different factors affect coverage analysis. The inability of Gigaclear to deliver its

contracts had a clear impact on the CDS area. The company was under contract to connect

47,000 premises which, if successful, would have increased coverage to around 96%.

The construction of new housing without broadband and changes in commercial roll-out plans also

affect coverage in the CDS area. An improvement in the quantity and quality of data from the

private sector is also a factor. For example, suppliers are now providing CDS with better data

about both their current and planned provision.

For these reasons, CDS is taking a cautious assessment, supported by BDUK, and believes the

delivery of gigabit-capable broadband to around a further 69,000 homes and businesses currently across the region requires public subsidy through the ongoing procurement, the Rural Gigabit Voucher Scheme and the forthcoming National Fibre Programme.

For further information see the CDS website www.connectingdevonandsomerset.co.uk

or email enquiries@connectingdevonandsomerset.co.uk.

Connecting Devon and Somerset

Programme Update

September 14, 2020